Software Testing Documentation

[Design and Development of a Warehouse and Sales Management System for Viet Tien Company] (DDWSMSVTC) - Report 5

| Document Title | Design and Development of a Warehouse and Sales Management System for Viet Tien Company — Test Plan |
| --- | --- |
| Project Name | Design and Development of a Warehouse and Sales Management System for Viet Tien Company |
| Version | v2.0 |
| Date | 27/06/2026 |
| Status | Updating |
| Author(s) | Trần Ngọc Khánh (HE180122) |
| Reviewer(s) | Nguyễn Quang Huy (HE181101); Hà Minh Tân (HE181404); Đặng Văn Dũng (HE181126); Nguyễn Xuân Tiến (HE181563) |
| SRS Reference | DDWSMSVTC_SRS_v1.5.0 |
| TDS Reference | DDWSMSVTC_TDS_v1.0 |
| RTW Reference | DDWSMSVTC_RTW.xlsx |

## Version History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| v1.0 | 27/06/2026 | Nguyễn Xuân Tiến & Trần Ngọc Khánh | Initial Test Plan — Scope & Strategy baselined |
| v1.1 | 29/06/2026 | Trần Ngọc Khánh | Completed Test Strategy (§2.2–2.3), Test Plan (§3), Test Cases index (§IV) and Test Reports (§V). |
| v2.0 | 01/08/2026 | Trần Ngọc Khánh | Re-baselined against SRS v2.0: FT codes renumbered (FT-04, FT-06, FT-08 new; COGS & Payroll removed from scope; multi-warehouse and quotation chat moved INTO scope), BR-001…050 and the new NFR set adopted, NFR-M02 changed from branch to line coverage. Test approach updated: L2 automated (Testcontainers + xUnit), L3 performance kept on JMeter, L4 manual browser with automated smoke deferred. Real case counts and first execution results recorded. |

# I.  Scope of Testing

## In Scope

List ALL features (functional requirements) that will be tested. Reference the SRS feature codes.

| Code | Feature / Requirement |
| --- | --- |
| FT-01 | Storefront, Registration & Order Placement — catalogue browsing and search, email verification, OTP-verified phone, delivery-address book (0 or 1 active default), persistent cart with 24-hour server-side price snapshot, checkout, manual (walk-in) orders governed by the SAME rules as online orders (BR-030), VAT invoice REQUEST recording. AC-01…AC-05, NAC-01…NAC-05, BV-01…BV-03. |
| FT-02 | Tiered & Negotiated Pricing — quantity-tier discounts below VND 100,000,000; orders ≥ VND 100,000,000 require an approved quotation version (Sales → Sales Manager → CEO) accepted by the customer; server-side price recalculation is authoritative (CLIENT_PRICE_MISMATCH); quotation chat with immutable messages. AC-01…AC-05, NAC-01…NAC-05, BV-01…BV-03. |
| FT-03 | Payment, Reservation & SePay Integration — QR + reference generation, webhook signature verification and EXACT amount matching, webhook idempotency, 15-minute SePay reservation, 35-minute COD reservation with 25 / 30-minute warning and escalation, manual confirmation restricted to Sales Manager with mandatory evidence, PAID_REVIEW_REQUIRED handling of late payments. AC-01…AC-05, NAC-01…NAC-04, BV-01…BV-03. |
| FT-04 | Customer Assignment & Sales Ownership — round-robin allocation with cursor wrap, referral-code resolution, one open sales-change request per customer, manager approval, historical orders keep their original Sales snapshot. AC-01…AC-05, NAC-01…NAC-04, BV-01…BV-03. |
| FT-05 | Warehouse Fulfilment — allocation and pick tasks, multi-pick requiring Sales Manager approval, consolidation defaulting to WH-PROD, DUAL handover confirmation (Warehouse + Sales must agree on package count), goods issue posted only after handover, all-or-nothing stock deduction. AC-01…AC-05, NAC-01…NAC-05, BV-01…BV-03. |
| FT-06 | Purchase Order & Goods Receipt — PO draft → issue → send-to-warehouse, Excel/OCR import producing DRAFT only, partial receipt, accepted vs damaged quantities, posted documents immutable, receiving discrepancy resolved by CEO. AC-01…AC-05, NAC-01…NAC-05, BV-01…BV-03. |
| FT-07 | Delivery & COD Collection — internal fleet of 5 vehicles × 3 shifts (Morning / Noon / Afternoon, max one trip per vehicle per shift per day), proof of delivery (photo + customer signature + timestamp) mandatory before DELIVERED, COD collection with DebtRecord for shortfalls, no COD on already-paid orders, escalation after 3 failed attempts. AC-01…AC-05, NAC-01…NAC-04, BV-01…BV-03. |
| FT-08 | Paid Cancellation, Credit & Exchange — NO monetary refund (V&S LI-03); value preserved through payment reallocation and customer order credit; return / exchange request with evidence, manager approval, scheduled pickup; quality returns held in quarantine until inspection. AC-01…AC-05, NAC-01…NAC-05, BV-01…BV-03. |
| FT-09 | Administration, Dashboards, Alerts & Audit — role-scoped dashboards and KPI, operational alerts routed to the responsible role, versioned system configuration with no retroactive effect, immutable (INSERT-only) audit log, background-job health tracking, Admin performs technical administration and MUST NOT approve business transactions. AC-01…AC-05, NAC-01…NAC-05, BV-01…BV-03. |
| FT-10 | AI Marketing Assistant — AI-assisted content and image generation, mandatory approval gate by Sales Manager (author cannot self-approve), scheduled publishing queue (max 30), Facebook publishing via webhook with failure recorded and alerted, publishing never changes customer ownership. AC-01…AC-05, NAC-01…NAC-05. |
| FT-11 | Inter-Warehouse Stock Transfer — transfer between WH-PROD / WH-TRADE / WH-PE, source ≠ destination, posting decrements source and increases in-transit, receipt clears in-transit and increases only the accepted quantity, discrepancies recorded rather than auto-balanced. AC-01…AC-05, NAC-01…NAC-04, BV-01…BV-03. |
| FT-12 | Stock Count, Adjustment & Low-Stock Alerts — count session freezes an immutable theoretical snapshot, adjustments change stock only after approval AND posting, adjustments above the configured threshold require CEO approval, negative stock is forbidden, production material issue requires recipient + document number + signed photo, low-stock alerts per inventory line. AC-01…AC-05, NAC-01…NAC-05, BV-01…BV-03. |

Non-functional Requirements tested:

| Code | Target | Verified at |
| --- | --- | --- |
| NFR-P01 | Catalogue / homepage p95 < 500 ms. | L3 Performance (JMeter) |
| NFR-P02 | Product search and filter p95 < 800 ms. | L3 Performance (JMeter) |
| NFR-P03 | Cart recalculation with tiered pricing p95 < 1 s. | L3 Performance (JMeter) |
| NFR-P04 | Quotation chat message delivered end-to-end < 2 s. | L3 Performance (JMeter + SignalR client) |
| NFR-P05 | SePay webhook acknowledgement < 3 s (heavy work deferred to background). | L3 Performance · L2 Integration |
| NFR-P06 | Role dashboard p95 < 3 s for day / week / month ranges. | L3 Performance (JMeter) |
| NFR-P07 | AI marketing generation returns a first response < 1 s with a status endpoint. | L3 Performance (JMeter) |
| NFR-S01 | 100 concurrent users with ≤ 20 % degradation from baseline; error rate < 1 %. | L3 Performance (JMeter stress) |
| NFR-S02 | Operational report queries < 3 s over ≈ 1 million records. | L3 Performance (seeded dataset) |
| NFR-A02 | Graceful degradation when an external service fails (SePay, SMS, AI, Facebook) — the calling business flow must not break. | L1 Unit (mocked failure) · L2 Integration (WireMock 5xx) |
| NFR-A04 | Background-job health is observable; a job that has never run is not reported as healthy. | L1 Unit · L3 API |
| NFR-A05 | Concurrent operations on the same stock or payment resolve exactly once. | L2 Integration (real SQL Server) — authoritative |
| NFR-D01 | Idempotent webhook and posting operations; inventory can never go negative. | L2 Integration — authoritative |
| NFR-SEC01 | All traffic over HTTPS / TLS 1.2+; HTTP auto-redirect; security headers present. | L3 Security (ZAP) |
| NFR-SEC02 | Passwords salted-hashed (BCrypt); refresh tokens rotated and revocable; never logged. | L1 Unit · L3 Security |
| NFR-SEC03 | RBAC via JWT on every endpoint across the 7 roles; unauthorised → HTTP 403. | L1 Unit · L3 Security · L4 E2E (UI) |
| NFR-SEC04 | OTP stored hashed, single-use, expiry and rate limits enforced (resend / attempts / daily). | L1 Unit · L3 API |
| NFR-SEC05 | SePay webhook signature validated; replayed events processed at most once. | L2 Integration · L3 Security |
| NFR-SEC06 | PII (phone, MST) masked in logs and restricted in API responses. | L3 Security |
| NFR-SEC07 | File uploads restricted by type and size; stored privately. | L1 Unit · L3 API |
| NFR-SEC08 | Audit log immutable (INSERT-only) enforced at database level. | L2 Integration · L3 Security |
| NFR-U01 | Storefront and Sales delivery UI usable at width ≥ 375 px with no horizontal scroll. | L4 E2E (manual, device emulation) |
| NFR-U02 | All user-facing text, currency and date formats in Vietnamese. | L4 E2E · UAT |
| NFR-U03 | Standard checkout completed in ≤ 4 clicks / pages. | L4 E2E · UAT |
| NFR-M02 | Backend LINE coverage ≥ 80 % for critical services (Coverlet). Changed from branch coverage in v1.1. | L1 Unit (Coverlet report) |

## Out of Scope

List features, systems, or NFRs that will NOT be tested in this cycle and briefly explain why.

| Item | Reason |
| --- | --- |
| Cost Component Model / COGS Calculator | Removed from scope in SRS v2.0. Was FT-07 in Test Plan v1.1. |
| Payroll & HR Management | Removed from scope in SRS v2.0. Was FT-12 in Test Plan v1.1. |
| Electronic VAT invoice issuance and transmission to tax authority | SRS v2.0 FT-01 covers only RECORDING a VAT invoice request. Issuance is handled outside the system. |
| Native iOS / Android mobile application | Only a responsive web application is delivered in v1 (V&S LI-01); verified through responsive testing. |
| Third-party courier API integration (GHN, GHTK, Viettel Post) | No external logistics integration in v1 (V&S LI-06); delivery uses the internal fleet only (FT-07). |
| Automatic financial refund to customer bank accounts | Out of scope (V&S LI-03). Value is preserved via reallocation and credit instead — this behaviour IS tested (FT-08). |
| AI-powered demand forecasting | Not part of v1 (V&S LI-05). |
| Internal logic of third-party services (SePay settlement engine, Facebook Graph internals, AI image model, SMS gateway) | Only the integration contract is tested; vendor internals are stubbed with WireMock.Net. |
| Hardware / infrastructure procurement and cloud-provider SLA | Not a software-testing concern; availability and backup NFRs are verified by configuration review. |
| Full penetration testing / red-team engagement | Beyond the scope of a graduation project; security testing is limited to an OWASP Top 10 automated scan plus targeted manual checks. |

## Constraints

List technical, process, or environmental constraints that affect testing. These are facts, not risks.

| Category | Constraint |
| --- | --- |
| Environment | The staging environment must mirror production configuration (same Docker images, SQL Server 2022, Vietnamese locale). L2 does NOT depend on staging — it provisions its own SQL Server container per run. |
| Test approach | L2 Integration is AUTOMATED (xUnit + Testcontainers.MsSql + Respawn + WireMock.Net) so that idempotency, atomic rollback and concurrency can be proved repeatably. L4 E2E is also AUTOMATED, with Playwright (TypeScript) driving a real Chromium browser; the suite is self-contained in SEP490_fe/frontend/e2e/ with its own package.json so it adds no dependency to the application build. |
| Infrastructure | L2 requires Docker on the executing machine (SQL Server container ≈ 2 GB RAM). Performance NFRs are bounded by a single staging VPS, so NFR-S01 is validated up to the 100-concurrent-user target only. |
| Third-party | SePay sandbox may impose webhook rate limits; the Facebook Graph test app is subject to app-review and posting limits; the AI Image API has a daily quota and up to 30 s latency; the SMS gateway offers only a sandbox OTP channel. |
| Data | No real production customer data is used. Synthetic Vietnamese data (names, MST, phone numbers) is generated; PII is masked per NFR-SEC06. The staging seed script must be idempotent and re-runnable, otherwise L3 and L4 results are not reproducible. |
| Localisation | All UI text, notifications and email templates are Vietnamese (NFR-U02); test oracles and UAT scripts are written in Vietnamese business language. |

## Assumptions

List what must be true for testing to proceed. If an assumption proves false, it becomes a risk or blocker.

| # | Assumption |
| --- | --- |
| 1 | Docker is available on every machine executing L2, so Testcontainers can start a SQL Server instance. |
| 2 | A staging environment is provisioned and reachable for the whole L3 / L4 / UAT period, with an idempotent seed script. |
| 3 | Test data (users, products, orders, purchase orders) can be freely created, reset and deleted without business impact. |
| 4 | Test accounts exist on staging for all seven roles: Guest, Customer, Sales Staff, Sales Manager, Warehouse Staff, CEO, Admin. |
| 5 | A representative dataset of ≈ 1 million order / payment records can be seeded so that NFR-S02 can be measured. |
| 6 | All third-party sandboxes (SePay, Facebook Graph, AI Image, SMS) are reachable throughout the test period. |
| 7 | A Product Owner or Viet Tien business representative is available for the UAT session and for the four open items in §1.6. |
| 8 | A Vietnamese locale (currency, date, language) is configured on every environment under test. |

# II.  Test Strategy

## 2.1  Testing Types

For each testing type selected for this project, define its Objective, Technique, and Completion Criteria. Remove types not applicable; add types specific to your project (e.g. Regression Testing, Compatibility Testing).

Unit Testing

| Objective | Verify that every business rule behaves according to the SRS AC-xx / NAC-xx specification with method-level logic exercised in complete isolation. Every numeric and temporal constraint is pinned by a boundary test: the VND 10,000,000 and 100,000,000 pricing thresholds (FT-02 BV-01), the 24-hour price snapshot (FT-01 BV-01), the 15-minute SePay and 35-minute COD reservations with 25 / 30-minute warnings (FT-03 BV-01/BV-02), the OTP 5-minute expiry with 60-second resend and attempt limits (FT-01 BV-02), the 5-vehicle × 3-shift fleet (FT-07 BV-01) and the dual-handover package count (FT-05 BV-03). |
| --- | --- |
| Technique | ● State Transition — the four separate order enums (OrderStatus, PaymentStatus, FulfillmentStatus, DeliveryStatus), quotation lifecycle (4.4.3), marketing post lifecycle (4.4.4). ● Equivalence Partitioning — input domains for cart totals, COD collection amounts, transfer quantities and adjustment values. ● Boundary Value Analysis — every numeric and temporal constraint listed above, driven from seeded SystemConfig values rather than hard-coded numbers. ● Branch and Condition Coverage — compound service-layer logic (pricing engine, approval routing, reservation guards). ● Concurrency, Idempotency and Atomicity — smoke-level only at L1; the authoritative evidence is produced at L2 against real SQL Server. ● Regression — a dedicated sheet pins each defect fixed in the 24–28/07 patch series so that a reintroduced bug fails the suite. |
| Completion Criteria | All P1 unit tests pass; no open P1 defects; every AC-xx of an implemented feature has ≥ 1 test and every NAC-xx has ≥ 1 negative test; LINE coverage ≥ 80 % for the critical services namespace measured by Coverlet (NFR-M02), reported per namespace and not as an assembly total. |

Integration Testing

| Objective | Verify that the API, a real SQL Server database and the external integrations work together — transaction boundaries, atomicity, idempotency and concurrency. Targets: exactly-once SePay webhook processing (NFR-SEC05, NFR-D01), all-or-nothing stock deduction (BR-032), audit-log immutability (NFR-SEC08, BR-048), configuration versioning without retroactive effect (BR-050) and the background jobs that enforce reservation and SLA boundaries. |
| --- | --- |
| Technique | ● xUnit + WebApplicationFactory<Program> driving the real HTTP pipeline, backed by SQL Server 2022 started per run through Testcontainers.MsSql; EF Core migrations applied; Respawn resets the database between tests. ● Idempotency — the same SePay transaction identifier is delivered twice and the database is asserted to hold exactly one payment transaction. ● Transaction boundary — a failing step is forced mid-flow and the database is asserted to contain no partial write. ● Concurrency — two requests contend for the same stock or payment behind a synchronisation barrier; exactly one must succeed and available stock must never go negative. ● Background jobs are invoked directly (not through the Hangfire scheduler) with a mocked clock so that the 14:59 / 15:00 and 24:59 / 25:00 / 29:59 / 30:00 / 34:59 / 35:00 boundaries are deterministic. ● External services stubbed with WireMock.Net; SMTP captured by a mail-sink container. |
| Completion Criteria | All P1 integration flows pass; idempotency confirmed for the webhook endpoint and every posting operation; atomic rollback confirmed for order, goods issue, goods receipt and stock transfer; no negative stock under concurrent load; zero data inconsistency after a full suite run. |

System / API Testing

| Objective | Verify the running system end-to-end over real HTTP: the API contract and business error codes returned by every endpoint, multi-step API flows that span several features, throughput and latency under load against the NFR-P / NFR-S targets, and the OWASP Top 10 with emphasis on broken access control (A01) across the seven roles. Unlike L2, the system is exercised as a deployed black box: no test double is substituted inside the process. |
| --- | --- |
| Technique | ● API contract — xUnit + WebApplicationFactory<Program> for the 159 contract cases, asserting HTTP status, response shape and business error code against a real SQL Server database reset by Respawn between tests. ● Postman / Newman for the cross-cutting checks that must run against a deployed instance: security headers, SQL injection through search parameters, unauthenticated access to protected endpoints, forged JWT signature, webhook without token, and Swagger contract coverage. ● Performance — Apache JMeter drives NFR-P01…P07 and NFR-S01/S02; the SignalR latency target (NFR-P04) is measured with Microsoft.AspNetCore.SignalR.Client because JMeter cannot drive a WebSocket hub. ● Access control — every protected endpoint is called with each of the seven roles; horizontal IDOR, vertical escalation and warehouse-scope violation are probed explicitly. ● Database-level invariants that no API can prove (password hashing, audit-log immutability) are asserted with direct SQL against the application's own login. |
| Completion Criteria | All P1 API cases return the correct status and business error code; every NFR-P and NFR-S threshold met with an error rate below 1 %; all access-control cases return 401 or 403; no Critical or High security finding left unrecorded. |

E2E Testing - Manual

| Objective | Confirm that a real user can achieve their goal through a real browser with nothing mocked, that role boundaries hold in the user interface, that sessions expire safely, and that the layout is usable on a 375 px viewport. |
| --- | --- |
| Technique | ● Automated execution with Playwright (TypeScript) driving a real Chromium browser against the running stack — nothing mocked, from browser through the ASP.NET Core API to SQL Server. ● Two projects: desktop at 1280×800 for the 43 functional cases, and mobile375 at 375×812 for the responsive cases (NFR-U01). ● workers: 1 and retries: 0 — the suite shares stock, the marketing queue and the round-robin cursor, so parallel execution would produce false failures, and a retry would leave a second set of orders behind. ● Permission checks type the protected URL directly AND call the API with the same role, so that a merely hidden button is not mistaken for an enforced rule. ● Evidence: trace, video and screenshot are retained automatically for every failing case; the HTML report is the defect attachment. ● The suite is self-contained in SEP490_fe/frontend/e2e/ with its own package.json, so it adds no dependency to the application build. |
| Completion Criteria | Critical paths pass after every deployment; all P1 user-journey cases pass before release; role boundaries verified in the UI for all seven roles; session and token expiry handled without data loss; no horizontal scroll at ≥ 375 px. A case whose screen or endpoint does not exist is recorded as Blocked, never as Pass. |

User Acceptance Testing (UAT)

| Objective | Confirm that the system meets real business needs through end-to-end scenarios executed by the Product Owner and a Viet Tien business representative, mapped to the six business scenarios of SRS v2.0. |
| --- | --- |
| Technique | ● Script-based UAT written in Vietnamese business language covering SC-01 through SC-06, each with a main flow and an exception flow. ● The participant operates the system unaided; the team reads the step aloud and records the outcome but does not demonstrate. Needing to be shown how to proceed is recorded as a usability failure (NFR-U03) even when the function itself works. ● Exploratory testing by the business representative after the scripted run. |
| Completion Criteria | All six scenarios executed and signed off by the Product Owner; no critical business-process blocker; written sign-off recorded on each scenario sheet. |

## 2.2  Test Levels

The matrix below maps each testing type to the level(s) where it is performed. The level descriptions that follow define who runs each level, when, what is in focus, and what the acceptance criteria are.

| Type of Tests | Unit (L1) | Integration (L2) | System/API (L3) | E2E (L4) | Acceptance (AT) |
| --- | --- | --- | --- | --- | --- |
| Functional Testing | ✓ | ✓ | ✓ | ✓ | ✓ |
| Integration Testing |  | ✓ |  |  |  |
| Performance Testing |  |  | ✓ |  |  |
| Security Testing |  |  | ✓ |  |  |
| E2E / User Journey |  |  |  | ✓ | ✓ |
| User Acceptance Testing |  |  |  |  | ✓ |

### Level 1 — Unit Test

| In-charge | Developers |
| --- | --- |
| When | Per commit, run locally and on CI (dotnet test for backend, npm test / Vitest for frontend). |
| Focus | Method-level service logic (backend) and services, contexts and components (frontend) in complete isolation. All external dependencies mocked; time controlled through a mocked clock; thresholds read from seeded SystemConfig rather than hard-coded. |
| Structure | One sheet per class or frontend area · one block per method · Given / When / Then · Coverage Technique column · dedicated RegressionFixes sheet. |
| Files | Report_5_1_L1-UnitTests_VietTien.xlsx |
| Tools | xUnit 2.9 · Moq 4.20 · FluentAssertions 6.12 · Coverlet 6.0 · EF Core InMemory (backend) · Vitest · React Testing Library · MSW (frontend). |
| Acceptance Criteria | All P1 cases pass; no open P1 defects; line coverage ≥ 80 % for critical services (NFR-M02); frontend service and context suites green. |

### Level 2 — Integration Test

| In-charge | Developers |
| --- | --- |
| When | On every pull request, before merge to main. Runs on the developer machine or on a CI runner with Docker. |
| Focus | API + real SQL Server 2022. Transaction boundaries and atomicity, webhook idempotency, concurrency on shared stock, background-job boundaries, SignalR notifications, cross-feature workflows. |
| Structure | Feature sheets (OrderPayment, OrderFulfilment, Quotation, Purchasing, InventoryTransfer, AuthFlow, ScheduledJobs, AfterSalesReturn, AdminConfigAudit) + a cross-module Workflows sheet. |
| Files | Report_5_2_L2-IntegrationTests_VietTien.xlsx |
| Tools | xUnit + Microsoft.AspNetCore.Mvc.Testing (WebApplicationFactory) · Testcontainers.MsSql (SQL Server 2022) · Respawn · WireMock.Net · SignalR test client · mail-sink container · Docker. |
| Acceptance Criteria | All P1 flows pass; idempotency and atomic rollback proved; concurrency resolves exactly once with no negative stock; database consistent after a full run. |

### Level 3 — System / API Test

| In-charge | Developers |
| --- | --- |
| When | Pre-release, against staging. Performance and security runs at defined milestones rather than on every deployment. |
| Focus | Full stack over HTTP: API contract and business error codes, multi-step API flows, performance under load, OWASP Top 10 with emphasis on access control. |
| Structure | API sheets per domain + APIFlows + Performance + Security. |
| Files | Report_5_3_L3-SystemAPITests_VietTien.xlsx |
| Tools | xUnit + WebApplicationFactory / Postman + Newman (API contract) · JMeter 5.6.3 (Performance) · Microsoft.AspNetCore.SignalR.Client (NFR-P04) · Newman + direct SQL probes (Security; OWASP ZAP planned, not run in this cycle) · Staging: ASP.NET Core 8 monolith + SQL Server 2022 + SignalR + Hangfire |
| Acceptance Criteria | All P1 API cases pass with the correct status and error code; NFR-P and NFR-S thresholds met; error rate < 1 %; no Critical or High ZAP finding; access-control cases all return 401 / 403. |

### Level 4 — E2E Test

| In-charge | Developers (automated suite) — results reviewed by the QA Lead |
| --- | --- |
| When | Critical-path smoke after every staging deployment; the full suite before release. |
| Focus | User goals in a real browser with nothing mocked; UI-level role boundaries; session and token expiry; responsive layout at ≥ 375 px. |
| Structure | CriticalPaths · UserJourneys · Permissions · SessionManagement · Responsive · AdminMarketing sheets. |
| Files | Report_5_4_L4-E2ETests_VietTien.xlsx |
| Tools | Playwright (TypeScript) + Chromium, run with npx playwright test. Two viewports (1280×800 desktop, 375×812 mobile). HTML report with trace, video and screenshot retained for every failure. |
| Acceptance Criteria | Critical paths pass after every deployment; P1 user-journey cases pass before release; role boundaries verified by direct URL access for all seven roles; no horizontal scroll at ≥ 375 px. |

### Acceptance Test (AT / UAT)

| In-charge | Product Owner + Viet Tien business representative |
| --- | --- |
| When | End of sprint before the stakeholder demonstration; final UAT before go-live. |
| Focus | Business scenario validation SC-01…SC-06, usability (NFR-U01, NFR-U03) and business-rule confirmation with realistic Vietnamese data. |
| Structure | One sheet per scenario, each with a main flow and an exception flow, plus a sign-off row. |
| Files | Report_5_5_UAT_Scripts_VietTien.xlsx |
| Tools | Manual scripted walkthrough in Vietnamese business language + exploratory testing. |
| Acceptance Criteria | All six scenarios SC-01…SC-06 executed and signed off by the Product Owner; no critical business-process blocker; written sign-off recorded on each scenario sheet. |

## 2.3  Supporting Tools

List all tools used across all test levels. Include version numbers where applicable.

| Purpose | Tool | Vendor | Version |
| --- | --- | --- | --- |
| Unit testing (backend) | xUnit | .NET Foundation | 2.9.x |
| Mocking (backend) | Moq | Moq (OSS) | 4.20.x |
| Assertions (backend) | FluentAssertions | Xceed | 6.12.x |
| Code coverage | Coverlet + ReportGenerator | .NET Foundation | 6.0.x |
| Unit testing (frontend) | Vitest | Vitest (OSS) | 4.1.x |
| Component testing | React Testing Library | Testing Library (OSS) | 16.3.x |
| API mocking (frontend) | MSW (Mock Service Worker) | MSW (OSS) | 2.x |
| Integration host | Microsoft.AspNetCore.Mvc.Testing (WebApplicationFactory) | Microsoft | 8.0.x |
| Integration database | Testcontainers.MsSql (SQL Server 2022) | Testcontainers (OSS) | 4.13.0 |
| Database reset between tests | Respawn | Respawn (OSS) | 7.0.0 |
| External API stubbing | WireMock.Net | WireMock.Net (OSS) | 2.13.0 |
| API contract testing | Swagger UI (Swashbuckle) + Postman / Newman | .NET Foundation / Postman | 6.6.2 / latest |
| Performance testing | Apache JMeter | Apache | 5.6.x |
| Security testing | Newman / Postman + direct SQL probes (OWASP ZAP planned, not run in this cycle) | Postman / OSS | latest |
| E2E automation | Playwright (TypeScript) + Chromium | Microsoft (OSS) | 1.62.x |
| Email / SMTP capture | Mail-sink container (smtp4dev) or Mailtrap sandbox | OSS / Mailtrap | Latest |
| Container platform | Docker | Docker Inc. | Latest |
| Database migration | EF Core Migrations | Microsoft | 8.0.x |
| CI/CD pipeline | GitHub Actions | GitHub | N/A |
| Background jobs | Hangfire (SQL Server-backed) | Hangfire (OSS) | 1.8.x |

# III.  Test Plan

## 3.1  Test Environment

Describe the hardware, software, and infrastructure required to run all test levels. This environment must be reproducible and version-controlled.

| Purpose | Tool / Component | Provider | Version |
| --- | --- | --- | --- |
| Application runtime | .NET 8 runtime / Docker container | Microsoft | 8.0 |
| Backend API | ASP.NET Core 8 Web API (C# 12), monolithic | In-house | 8.0 |
| Frontend | React 19 SPA (Vite build) served by Nginx | In-house | 19 / Vite |
| Primary database | Microsoft SQL Server 2022 | Microsoft | 2022 |
| Session store | Stateless JWT with rotating refresh tokens | — | N/A |
| Background jobs | Hangfire (SQL Server-backed) | Hangfire (OSS) | 1.8.x |
| Real-time channel | SignalR hubs (Sales, Warehouse, Chat) | Microsoft | 8.0 |
| Reverse proxy | Nginx | Nginx (OSS) | Latest |
| Payment sandbox | SePay Sandbox | SePay | N/A |
| Third-party sandboxes | Facebook Graph test app · AI Image API · SMS gateway · Make.com webhook | Meta / vendors | N/A |
| Image storage | Cloudinary | Cloudinary | 1.29.2 |
| L2 test infrastructure | Docker + Testcontainers.MsSql + Respawn + WireMock.Net (self-provisioned per run, independent of staging) | OSS | Latest |
| L3 / L4 test infrastructure | Staging instance + idempotent seed script + Postman + JMeter + OWASP ZAP | OSS | Latest |
| Operating system | Windows 11 (development) / Ubuntu 22.04 LTS (staging) | Microsoft / Canonical | 22.04 LTS |
| CI runner | GitHub Actions runner with Docker support | GitHub | Latest |

## 3.2  Test Milestones

Define test milestones aligned with the project schedule. Each milestone must have clear, measurable acceptance criteria. Adjust milestone names and dates to match your project's sprint/iteration structure.

| Milestone | Start | End | In-charge | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| M0 — Test infrastructure ready | Sprint 5 · D1 | Sprint 5 · D2 | Developers | Docker installed on every developer machine; L2 project scaffolded and the first container-backed test green; staging provisioned with an idempotent seed script; test accounts created for all seven roles. |
| M1 — Unit Test complete | Sprint 5 · D1 | Sprint 5 · D5 | Developers | All P1 unit cases pass; no open P1 defect; line coverage ≥ 80 % for critical services (Coverlet report committed); frontend suite green. |
| M2 — Integration Test complete | Sprint 5 · D6 | Sprint 6 · D3 | Developers | All P1 L2 flows pass; idempotency and atomic rollback proved; concurrency resolves exactly once; database consistent after a full suite run. |
| M3 — System / API Test complete | Sprint 6 · D4 | Sprint 6 · D9 | Developers | All P1 API cases pass with correct status and error codes; NFR-P and NFR-S thresholds met in JMeter; no Critical / High ZAP finding. |
| M4 — E2E Test complete | Sprint 7 · D1 | Sprint 7 · D5 | Developers / QA Lead | Critical paths pass after deployment; P1 user journeys pass; role boundaries verified for all seven roles; responsive at ≥ 375 px; screenshots attached for every failure. |
| M5 — UAT complete | Sprint 7 · D6 | Sprint 7 · D10 | Product Owner + Team Lead | SC-01…SC-06 executed and signed off; no critical business-process blocker; written sign-off recorded. |
| M6 — Go-Live | Sprint 8 · D1 | Sprint 8 · D2 | Dev Lead | Critical-path smoke passes on production; monitoring green; rollback plan confirmed. |

# IV.  Test Cases

Test cases are maintained in separate Excel workbooks — one per test level. Each workbook uses the standardised test case template with: Coverage Technique column, Given/When/Then format, section dividers per method/endpoint, Status dropdown, and conditional formatting.

| Test Level | File | Primary Tool | Contents |
| --- | --- | --- | --- |
| L1 — Unit | Report_5_1_L1-UnitTests_VietTien.xlsx | xUnit + Moq + Coverlet · Vitest + RTL + MSW | 390 |
| L2 — Integration | Report_5_2_L2-IntegrationTests_VietTien.xlsx | xUnit + Testcontainers.MsSql + Respawn + WireMock.Net | 77 |
| L3 — System / API | Report_5_3_L3-SystemAPITests_VietTien.xlsx | xUnit + WebApplicationFactory · Postman / Newman · JMeter · SQL probes | 172 |
| L4 — E2E | Report_5_4_L4-E2ETests_VietTien.xlsx | Playwright (TypeScript) + Chromium | 47 |
| AT — UAT | Report_5_5_UAT_Scripts_VietTien.xlsx | Manual scripted, Vietnamese business language | 53 |
| Total |  |  | 739 |

# V.  Test Reports

## 5.1  Summary Table

Update this table after each test execution cycle. Adjust the number of rows to match your NFR targets and quality gates.

| Metric | L1 Unit | L2 Integ. | L3 Sys/API | L4 E2E | AT UAT | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Total Test Cases | 391 | 77 | 172 | 47 | 53 | 740 |
| Pass | 384 | 77 | 150 | 35 | — | 646 |
| Fail | 3 | 0 | 22 | 4 | — | 29 |
| Blocked | 3 | 0 | 0 | 8 | — | 11 |
| Pass Rate | 98% | 100% | 87% | 74% | — | 94% |
| Open Defects (P1) | 3 | 0 | 5 | 3 | — | 11 |
| Line Coverage (L1 only) | 82% | N/A | N/A | N/A | N/A | Target ≥ 80% |

## 5.2  Test Analysis Notes

Fill in after each test execution cycle. These notes feed the milestone Go/No-Go decision.

| Analysis Area | Notes / Findings |
| --- | --- |
| Root Cause Analysis | The open findings cluster into four groups. (1) Role names declared in [Authorize] that do not exist in the SystemRole enum — "Sales", "WarehouseManager", "SaleStaff", "SaleManager". The consequence is not cosmetic: handover sales-confirm requires role "Sales", which no account can ever hold, so the dual-signature rule BR-034 can never complete and goods issue is unreachable (DEF-L4-001). (2) Modules specified but not implemented — Delivery Trip / POD / COD collection, the stock count session, low-stock alerts, and marketing media upload with engagement metrics (DEF-L3-004, DEF-L3-005, DEF-L4-002, DEF-L4-003). (3) UI authorisation not aligned with API authorisation — the API correctly returns 403 when Admin attempts a business approval, but ProtectedRoute still admits Admin to the CEO and Warehouse portals, so the user reaches the approval screen and only discovers the refusal after pressing the button (DEF-L4-005). (4) Invariants asserted in the specification but not enforced at the database — the audit log can be updated and deleted by the application login (DEF-L3-010), and a stock adjustment can drive raw available stock to −2000 while 1,000 units are reserved (DEF-L3-007). |
| Risk Assessment | Eleven P1 defects remain open: 3 at L1, 5 at L3, 3 at L4; L2 has none. The two highest risks are operational and monetary. Operationally, DEF-L4-001 blocks the warehouse release path end-to-end — no order can be issued once it reaches handover. Monetarily, DEF-L3-003 lets an approved quotation be applied to a DIFFERENT cart, so a VND 240,000,000 basket is charged VND 110,000,000; CalculateDiscountAsync never reconciles Quotation.CartId against the current cart. Secondary risk: DEF-L3-006, a broken-access-control defect (OWASP A01) letting a Customer read the whole warehouse queue and other customers' order details. |
| Performance Regression | Measured on 12/08/2026 with Apache JMeter 5.6.3 plus a SignalR client for the WebSocket target. All nine performance cases PASS with a wide margin: p95 ranges from 4 ms (L3-PERF-07) to 120 ms (L3-PERF-08) against thresholds of 500 ms to 5,000 ms, and the HTTP error rate is 0.0 % across roughly 900,000 samples. NFR-P04 (quotation chat end-to-end) measured 14.8 ms against a 2,000 ms target. This run is the baseline; later runs are compared against it, with NFR-S01 allowing no more than 20 % degradation. |
| Security Findings | Executed on 12/08/2026 — no longer pending. Four security cases fail. SEC-05: the API answers plain HTTP with 200 instead of redirecting to HTTPS. SEC-13: the application's own database login can UPDATE and DELETE rows in AuditLogs — there is no INSTEAD OF trigger and no DENY, so the INSERT-only guarantee of NFR-SEC08 / BR-048 holds only in application code. SEC-14: a PE executable renamed to .png is accepted and stored, because upload validation inspects the file extension supplied by the caller and never the magic bytes. SEC-15: all three of HSTS, X-Content-Type-Options and X-Frame-Options are absent. These are DEF-L3-008, DEF-L3-009 and DEF-L3-010. The OWASP ZAP baseline scan was NOT run in this cycle; the security evidence above comes from Newman, xUnit and direct SQL probes, so A05 and A06 coverage remains incomplete. |
| Coverage Gaps | Blocked cases fall into three classes and must not be counted alike. (a) Out of scope for the level by design — controller-level authorisation and third-party static calls cannot be proved at L1. (b) Specified but not implemented — the eight Blocked cases at L4 and L1-JOB-03 belong here; the screen or the endpoint simply does not exist yet, so the rule cannot be exercised, and recording them as Fail would misattribute a missing feature to a broken one. (c) Workbook drift — L4-AM-05 and L4-AM-07 are Blocked because the workbook names routes that do not exist (/admin/ai-marketing is a ComingSoon stub, /sales/pickup-arrangement is absent); the fix belongs in the workbook, not the product. One cross-level confirmation is worth recording: L1-FCMP-04 (no expired-price banner in the cart) and DEF-L4-007 (a cart older than 24 hours still checks out silently) are the same gap found independently at unit and end-to-end level, which is evidence that the two suites agree rather than duplicate. |
| Go/No-Go Recommendation | M1 and M2 are met on the recorded workbook figures: L1 at 384/390 with three Blocked cases that are missing features rather than defects, and L2 at 77/77 after the 07/08/2026 fix series closed GH-01 through GH-15. M3 and M4 are No-Go. M3 is blocked by five P1 defects, of which DEF-L3-003 has direct monetary impact and DEF-L3-006 is a broken-access-control finding; the ZAP scan also still has to run before the security gate can be called complete. M4 is blocked by DEF-L4-001, which makes the warehouse release path unusable, and by DEF-L4-005. M5 has not started — the 53 UAT scripts are written but not executed, and UAT should not begin while the warehouse release path is broken, since SC-03 and SC-06 both traverse it. |

## 5.3  Sign-off Record

Obtain written sign-off at each milestone from the designated approver. A milestone is not officially complete until this record is filled.

| Milestone | Approver / Role | Signature / Date | Outcome |
| --- | --- | --- | --- |
| M0 — Infrastructure ready | Team Lead | ____________ / ___/___/2026 | ☐ Pass ☐ Conditional ☐ Fail |
| M1 — Unit Test Complete | Team Lead | ____________ / ___/___/2026 | ☐ Pass ☐ Conditional ☐ Fail |
| M2 — Integration Test Complete | Team Lead | ____________ / ___/___/2026 | ☐ Pass ☐ Conditional ☐ Fail |
| M3 — System / API Test Complete | Team Lead | ____________ / ___/___/2026 | ☐ Pass ☐ Conditional ☐ Fail |
| M4 — E2E Test Complete | Team Lead | ____________ / ___/___/2026 | ☐ Pass ☐ Conditional ☐ Fail |
| M5 — UAT / Acceptance Complete | Product Owner (Viet Tien) | ____________ / ___/___/2026 | ☐ Pass ☐ Conditional ☐ Fail |
| M6 — Go-Live | Team Lead | ____________ / ___/___/2026 | ☐ Pass ☐ Conditional ☐ Fail |

Confidential — Internal Use Only